Project #2 – Adaptive

Project Name: Agile Development Plan for Mobile App

Team Name: Summit Innovators

Date of Submission: 09 April 2025

1. Agile Vision Statement:

Our vision is to empower outdoor enthusiasts by delivering a seamless, personalized, and data-driven shopping experience through an intuitive mobile app. This app will provide smart gear recommendations based on user activities and weather conditions, simplify trip planning with interactive maps and trails, and enhance convenience with order tracking and local pickup options. The app will continuously evolve based on real customer feedback and market trends, ensuring an engaging and dynamic user experience.

The app will cater to outdoor enthusiasts by offering:

- AI-powered gear recommendations based on planned activities, user preferences, and local weather conditions.

- A comprehensive "Gear Finder" tool that helps users select the best equipment for their chosen activities.

- Advanced trip planning resources featuring interactive maps, trail suggestions, and real-time weather insights.

- Effortless order tracking and local pickup options, ensuring users have the right gear at the right time.

By embracing an Agile approach, we will continuously enhance the app based on real-time customer feedback and evolving market demands, ensuring a seamless, engaging, and efficient experience for all users.

2. Roadmap:

3. Agile Project Board:

4. Product Backlog:

5. User Stories:

6. Agile Ceremonies:

- Sprint Planning:

- Frequency: Typically held at the beginning of each sprint, which could be weekly, bi-weekly, or according to the team’s schedule.

- Purpose: To define the sprint goal, prioritize the backlog, and break down high-priority items into smaller, actionable tasks.

- Activities:

  - The Product Owner presents the prioritized backlog items.

  - The team discusses the scope of work, estimates effort (usually through story points), and defines the tasks for the sprint.

  - The team ensures that all items in the sprint are well-defined and meet the Definition of Ready (DoR) before they start.

- Outcome: A well-understood sprint backlog with clearly defined goals, tasks, and deadlines.

- Daily Stand-ups (Daily Scrum):

- Frequency: Held daily, usually at the same time each day (often in the morning).

- Purpose: To provide quick updates, discuss progress, and identify blockers or issues that might impede progress.

- Format:

Each team member answers three questions:

- What did I work on yesterday?

- What will I work on today?

- Are there any blockers or impediments?

- Outcome: Team alignment, quick identification of problems, and any adjustments to the work plan.

- Best Practices: Stand-ups should be brief (usually 15 minutes). They are for status updates, not problem-solving.

- Sprint Review:

    - Frequency: At the end of each sprint.

    - Purpose: To review the work completed during the sprint and demonstrate it to stakeholders (including the Product Owner, customers, and other key stakeholders).

    - Activities:

- The team showcases the work completed (code, features, designs) based on the user stories and acceptance criteria.

- The Product Owner and stakeholders provide feedback.

- The team discusses what went well and any roadblocks or issues.

    - Outcome: Stakeholder feedback, validation of completed work, and a clear understanding of progress.

    - Best Practices: Focus on delivering a working product increment, not just presentations or demos.

- Sprint Retrospective:

- Frequency: Held after each Sprint Review, usually on the same day or shortly after the sprint ends.

- Purpose: To reflect on the process and identify areas of improvement for future sprints.

- Activities:

- The team reviews what went well and what didn’t during the sprint.

- Team members discuss how to improve communication, collaboration, and efficiency.

- Actionable items are agreed upon to implement in the next sprint.

- Outcome: Continuous improvement of the team’s processes and practices.

- Best Practices: Focus on team improvement and making incremental changes. Avoid focusing too much on blaming or problems; instead, look for solutions.

- Stakeholder Engagement:

- Frequency: Regularly throughout the sprint, with meetings scheduled at key points (e.g., Sprint Review, or ad-hoc feedback sessions).

- Purpose: To ensure that the product being developed aligns with the business needs and customer expectations, and to gather continuous feedback.

- Activities:

- Product demonstrations at Sprint Reviews to gather feedback.

- Regular check-ins with stakeholders (customers, business analysts, etc.) to clarify requirements and adjust priorities.

- Collect feedback from end-users or business representatives.

- Outcome: A product that evolves based on real-time input from stakeholders, ensuring it aligns with business goals and user needs.

- Best Practices: Ensure that feedback is actionable and prioritized. Stakeholders should be part of the process, providing regular input to guide development.

Key Notes:

- Communication is Key: Agile ceremonies thrive on communication. Each ceremony is meant to foster alignment, transparency, and collaboration across the team and with stakeholders.

- Flexibility: While these ceremonies are essential, they can be adjusted based on team needs or sprint length.

- Continuous Improvement: Every ceremony, especially the retrospective, is an opportunity to make small adjustments that improve team dynamics and project outcomes.

7. Definition of Ready (DoR) and Definition of Done (DoD):

Definition of Ready (DoR)

The Definition of Ready ensures that a backlog item is well-prepared for development, minimizing ambiguity and delays:

- Clear User Stories & Acceptance Criteria: User stories are well-defined with clear acceptance criteria.

- Dependencies Identified: Any dependencies (e.g., external systems) are known and resolved.

- Stakeholder Approval: Stakeholders approve the user story and requirements.

- Design & Technical Feasibility: Necessary designs and technical assessments are in place.

- Testing Strategy Defined: Clear approach for testing, including unit and integration tests.

- Resources Available: The team has access to all tools and resources needed.

- Estimation Done: Story points or time estimates are assigned.

Definition of Done (DoD)

The Definition of Done ensures that a backlog item is fully completed and meets all required standards:

- Code Completed & Reviewed: Code is written, peer-reviewed, and committed.

- Testing Passed: Unit and integration tests are completed with successful results.

- Acceptance Criteria Met: All user story criteria are satisfied.

- Documentation Updated: Technical and user-facing documentation is updated.

- UI/UX Standards Met: Design specifications are followed.

- Non-Functional Requirements Met: Performance, security, and other requirements are verified.

- UAT Completed: User Acceptance Testing is done, with feedback incorporated.

- Deployable: The feature is production-ready and deployed to staging.

- Post-release Plan: Monitoring and support plans are in place.